Bethon Worker’s companion app & web page

Table of contents:
Introduction …………………………………………………………………………………. 2
Definition ………………………………………………………………………………………… 3-4
Planning …………………………………………………………………………………………… 5
Implementation phase 1 …………………………………………………………………….6-7
Implementation phase 2 …………………………………………………………………. 7-9
Implementation phase 3 ………………………………………………………………... 9-11
Testing ……………………………………………………………………………………………… 12
Presentation of the project & Key references …………………………………… 13
Final report and conclusions ……………………………………………………………. 14

Introduction:

The app and website are going to be created as a customer request for workers work hour loggings should be easy access easy to use, and mostly automated.
As the companion website has been created, with admin website included, and registering for new employees, both on admin dashboard, and on the main site.
The application will be worked out with python Kivy framework for android.
All the programs and features, and necessary installations are listed within the document: “System requirement and install guide.md”.
I personally from the team (Janos) aim to create a better companion app for the employees than of “Eepee”, uses. Since I always hear my partner’s complaints about the service. Hence the reason is now my team does something different than games. (And of course the customer had given us 4 options including a game.)

Definition

The companion website connected to the server” db” uses python as programming language. The Server set up uses MariaDB. Used IDE: PyCharm
Used libraries within the Python
- pip install mariadb
- pip install flask
- pip install mysql
- pip install mysql-connector-python
Used Windows “CMD”-line as admin and as user to connect to the server and launch the app.py for the website.

For the companion app: We decided to use Android Studio, with Kotlin programing language.

Sovellusten väliseen kommunikointiin liittyen:
Selvitimme tiimin kanssa parasta mahdollista tapaa, jonka avulla saada Python sovellus kommunikoimaan Android sovelluksen kanssa reaaliaikaisesti ja vaihtoehdoista parhaaksi osoittautui WebSockets RESTAPI:n sijaan.
Löysimme RESTAPIa ja muita mahdollisia vaihtoehtoja vertaillessamme tällaista tietoa:
Vaikka REST API on yleisin ja usein helpoin tapa aloittaa, valinta riippuu sovelluksesi erityistarpeista. Jos tarvitset reaaliaikaista viestintää, WebSockets tai Firebase voivat olla parempia vaihtoehtoja. Jos taas tarvitset korkean suorituskyvyn ja tehokkaan tiedonvaihdon, gRPC voi olla sopivampi.

Ja myös tällaista tietoa:
Projektissa, jossa täytyy lähettää kellonaika palvelimelle reaaliajassa QR-koodin skannauksen jälkeen, WebSockets olisi parempi valinta kuin REST API. Tässä syyt:

Miksi WebSockets?
1. Reaaliaikainen viestintä: WebSockets tarjoaa jatkuvan yhteyden asiakkaan ja palvelimen välillä, mahdollistaen reaaliaikaisen, matalan viiveen viestinnän. Tämä on ihanteellista tilanteissa, joissa välittömät päivitykset ovat kriittisiä, kuten kellonajan lähettäminen heti QR-koodin skannauksen jälkeen.
2. Tehokkuus: WebSockets vähentää useiden HTTP-yhteyksien muodostamiseen liittyvää ylikuormitusta, kuten REST API:ssa nähdään. Tämä tekee niistä tehokkaampia jatkuvaan tiedonvaihtoon.
3. Kaksisuuntainen viestintä: WebSockets tukee kaksisuuntaista viestintää, mikä tarkoittaa, että palvelin voi myös lähettää päivityksiä asiakkaalle reaaliajassa. Tämä voi olla hyödyllistä, jos sinun täytyy vahvistaa vastaanotto tai lähettää lisätietoja takaisin asiakkaalle.

Edellä mainituista syistä johtuen, tulimme tiimimme kanssa siihen tulokseen, että käytämme WebSockets:ia sovellusten väliseen kommunikointiin RestAPI:n sijaan.

Planning
Team member Janos wanted to ensure that there is a user interface for the server database. For that the best option seems to be if the team creates a web-based solution. (At this point the website is up, but it has some features that need some tweaking here is the reason):
Upon accidental reveal, it does not matter if the Database (db) server has shut down, the timer still ticking while the employee is signed in, on a test run I (Janos) ended up with almost 22h of work hour logged into the “db” server.
And so, we plan the application Janos have a clear vision for security measurements and for ease-of-use features. Time will tell:
Possible features:
1. QR code generating and hardcoding them to location, ensuring within the companion app the users don’t need to manually log in to start logging in during work hours, and the location to get data for being actually at the working place (inside the company who uses the app)
2. The companion app sends an alert when the shift is exceeding 8 hours and 10 minutes to the user’s phone, for overtime confirmation, otherwise the app will automatically log the user out if not confirmed within 1 minute. (Team approved).
3. Maybe for friendly notifications the app could be said out loud
- “Welcome again “name”, have a nice shift” (when signing in)
- “Have a good rest for the rest of the day” (when signing out)
- “Alert your shift exceeded 8 hours please confirm overtime or sign out” (exceeding shift time)
The third part can be Finnish as well.

Implementation phase 1

The website is up and running done by Janos. Refer to “Project update.pptx” or “Project update.odp” whichever is accessible at the time.
The image shown above is the last part of the registration.
Currently the web-based side has some needs on updated features, like the auto log out after 8 hours and 15 minutes, and have the need also for implementing the logic for the notifier for the companion application. May need some refinement on the time and date handling at the profile logs. Also needs improvement on the login/ logout logs handling within the administrator dashboard. 2024.11.29
The project here was able to handle registrations, user data, and logging in with Username and Password. Employees are unable to access other employees’ profiles at any time. (Ensuring safety and privacy)

 The clock also starts on the website for users upon logins and on logout the database updates the work log.

Implementation phase 2

In this phase the project was focused on the looks, the better handling, and the ease of use.
The project hit a standstill many times, due to the unforeseen challenges. We needed to resolve the server issues.
Server were not open to communicate with outside of the server’s own local set up. Ideas have come into:
- Use a Raspberry Pi 3b v1.2 with its operating system. This has failed miserably. not being able to find correct packages (java, Bluetooth and wi-fi handling programs) Spent night as daytime also to ensure I have scoured through every source. Even used Co-Pilot AI as my helping guide, and we ended up with nothing.
- Resolution come when I read about NetSetMan program: With this program I have only needed static Ip’s, but overall, it also needed from me to learn how to set the profile “Homeserver conn” properly with my router settings as well.
This was the “Holy Grail” to save the project in general. Imagine it like this:
A Friend (is the SERVER) of yours have X number (500 or more so) addresses under his/her name and you never know where he/her is currently lives in (dynamic Ips setting). For some reason Your home only has electricity if this person lives in EITHER of 2 set addresses (these are the static Ips).

 You need to ensure this Friend is at the exact 2 addresses to live within. So, you know this person has a “crazy amount of debt”, so you call the bailiff/executor (this is the NetSetMan program), to get the debt and therefore they get all of the Personal Properties (all the possible dynamic Ips) under this Friend(server) name, leaving him/her with only 2 addresses to live in. (turning the 2 into Static IP). Below is an image of NetSetMan (note it won’t allow print screen, so I cheated a bit).

This in turn required dual static Ip set up in both the app.py and later on the Companion app. Below is an example image from the python code:

Ensuring remote access to my server which in turn now is portable.

Implementation phase 3

Our team will face the biggest challenges here. Making sure the android app is viable. Take a look:
Olen luonut Android-pohjaisen sovelluksen, varmistaen että meillä on peruskäyttöliittymä ja asettanut XML-tiedostot vastaamaan sovelluksen osoittamia paikkoja. Yritin auttaa tiiminjohtajaamme viestintäosiossa, koska emme olleet koskaan aiemmin perustaneet palvelinta.
Keskityin sovelluksen helppokäyttöisyyteen, graafiseen suunnitteluun ja logiikkaan, joka käsittelee sovelluksen käyttäytymistä tietyissä ominaisuuksissa: kentät käyttäjänimen ja salasanan täyttämistä varten, QR-koodin skannerin logiikka, päätepisteet omalta puoleltani, kun Janos eteni lisäämään API/reitit Python-koodiin.

Lopulta varmistimme toimivan sovelluksen, mutta se ei ole vielä lähelläkään täydellistä. Meillä oli ideoita:
- Kun 8 tunnin työaika saavutetaan, sovelluksen pitäisi lähettää ilmoitus työntekijälle (soitto- tai värinäilmoitus) ylityön vahvistamisen tarpeesta.
- Jos vahvistus puuttuu: sovellus kirjautuu ulos automaattisesti 5 minuutin kuluttua varmistaen, että lokit päivitetään ja tallennetaan palvelimen tietokantaan.
- Tervetuloa takaisin töihin -viesti äänellä, kun kello käynnistetään QR-koodin skannerilla.
- Hyvästi, mukavaa päivää -viesti äänellä sovelluksesta uloskirjautumisen yhteydessä.

Aikamme kuitenkin loppui kesken, johtuen kohtaamistamme haasteista, päiviä kului projektin pysähdyksissä syystä: "emme pystyneet etenemään suunnitellusti".
Lopulta meitä molempia tarvittiin kumppanisovelluksessa, koska vaikka edistyimme, tiettyjä haasteita ilmeni: käyttäjätietojen hakeminen palvelimelta profiiliin ei onnistunut.
Kello käynnistyi, mutta ei tallentunut ja kirjautunut palvelimen tietokantaan. JSON-muotoiset tiedot piti toteuttaa app.py:ssä uusilla moduuleilla, kokeiluilla ja virheillä.
Nyt sovellus pystyy kirjautumaan sisään, hakemaan tiedot palvelimelta ja näyttämään ne työntekijän profiilissa oikein, käyttämään QR-koodin lukijaa työajan aloittamiseen sekä päivittämään lokit uloskirjautumisen yhteydessä palvelimen tietokantaan. Kaiken kaikkiaan onnistuimme keskeisissä ominaisuuksissa, vaikka joitakin pieniä ongelmia on vielä ratkaistavana, jos tiimimme päättää jatkaa projektia.
Alla on kuvia kumppanisovelluksesta sivussa: 11.

Testihenkilö oli Janos, hän teki myös nämä kuvat. Android-sovelluksen vaatimukset: Viittaa "System requirement and install guide.md" -dokumenttiin, jossa kuvaamme kaikki vaatimukset varmistaaksemme, että seuraava ICT-henkilöstö pystyy käsittelemään seuraavat asiat:
- Palvelimen asennus tarvittavilla asennuksilla käyttöä varten.
- Sovelluksen ja verkkosovelluksen ylläpito.
- Kumppanisovelluksen ja verkkosovelluksen muutokset.

Testing
As the team proceeded to progress, we decided to split up the testing as follows:
Teemu Antila were testing my web side of the project for features and upgrades. Referring to the codes RQ-000-customer / DEV (ending) codes from “requirements.md”
Janos Erdös testasi CompanionApp-sovellusta ominaisuuksien ja päivitettyjen elementtien osalta. Viitaten myös "requirements.md" -dokumenttiin, jossa meillä on "koodattuja kutsuja" testitapauksille. Lisätietoja testauksista löytyy dokumentista "Test Cases for betthon_worker.ods" (Excel-dokumentti).

Presentation of the project

As I write this part: Dev. Janos Erdös. I have concluded that the presentation of the project is verry well documented within this document already.
We have referenced other documents as well within this plan document.
Key references:
- requirements.md
- Test Cases for betthon_worker.ods
- System requirement and install guide.md
- Project update.pptx or Project update.odp (never sure about which one opens correctly)

Final report and conclusions

Mainly from Janos but everything is also true to Teemu Antila as well.
This web app and its Companion app are still work in progress.
By no means is it perfected or should it be released yet to commercial usage. There are many ways to “break” the functionalities, especially with possession of the source materials. (Source codes) Our goals were to learn and also serve the customer’s needs.
Our team has learned an incredible amount from this project along the way. We even had to understand the new programming language: Kotlin. To be able to resolve program related issues.
Janos has found out that he should separate the API/route endpoints for employee login, employee logout, employee logout, employee logout, employee logout, employee profile.
The web app needs some improvement:
- Both the user profile on the web page and the Admin Dashboard needs improvements in retrieving the Title of employees.
- The generated “.csv” files should also be able to retrieve the title of the employees.
- The clock should not start on the web app after logging into the user’s profile.
- Not clear if the Activity Log in the Admin Dashboard will reset after a week (personally not sure if I have implemented the logic for that feature) This way the Admin Dashboard will be “cluttered” as time goes on especially with a lot of employees.
- Idea: Admin Dashboard should have a manual clear option, unrelated to the logging system or separated from the logging system. Ensuring the “.csv” documents remaining intact.

The source codes are reusable by following certain guidance within the document: System requirement and install guide.md Both the Companion and the web app.

The Companion app could use improvements on:
- Answering time from server to app.
- Automatic message, alerting the employee to confirm overtime
- Automatic logout handling after 5 minutes if the confirmation were not going throughout. Ensuring the work time is updated in the server database.
- Adding registration option
- Adding the buttons with request from the server to download the Excell documents where the work log is summarized.
- For friendliness: voiced message on work starts (clock start used by the Qr-code scanner). Also, the logout voiced message when employees log out.
- These could vary in intervals from a pre-set voice line data set, dependent on holidays and even the paid holydays what employees are able to get normally.
- This in turn needs to have a calendar as well to keep track of employees’ upcoming holidays, be it Christmas, or anything else, or the personal collected holidays.
- There is an unknow error with a bad request on the server-side logs for a bad request, not breaking the demonstration, but would be worth looking into.

As a team: The Team had a “leader” or more like a Delegate to ensure the customer is up to date and were asked for feedback. Often resulted in Janos’s opinion: that it lacks details of what the customer would like, be it name wise, or technically.

“Challenges were a lot, but our team is performed out of their utmost excellence”

Even with that said, as proud as we are customer and teacher both will listen to our own gradings, and they will give our final grades. I am (Janos) proud of our work so far.
“Thank you for reading the Bethon Workerplans.odt “

Dev: Janos Erdös & Dev: Teemu Antila
16.12.2024 (finalized)